## Slide 1
FinTrust Week 4 Status
Project Management Track
Lamiaa SAMRAOUI
Health:
At Risk
AnalystLab Africa | Week 4 of 4 | 11 October 2026
FinTrust Week 4 | PM Track | AnalystLab Africa

## Slide 2
Final Deliverable Review
Data Analytics
Confirmed Partial Ready
Data Science
Three independent sources: one GitHub repository and two LinkedIn posts
Reviewed
ML Engineering
Confirmed Partial Ready
Generative AI
Not Confirmed
Project Management
Ready
FinTrust Week 4 | PM Track | AnalystLab Africa

## Slide 3
Integration Readiness
Data Analytics (Franklin, Mohammed Rashid)
Confirmed Partial
Data Science (Unotidashe Jacob Hove, Emmanuel Asamoah Oppong, Emmanuella Arhin)
Reviewed
ML Engineering (Dineo Nadine Sithole)
Confirmed Partial
ML Engineering (Charlez023)
Reviewed
Generative AI
Not Confirmed
Project Management (Lamiaa SAMRAOUI)
Ready
No track Validated
DS evidence from three public sources; no direct communication received.
FinTrust Week 4 | PM Track | AnalystLab Africa

## Slide 4
Risk and Issue Closure
15 risks tracked
Final status after Week 4 review
10
Closed
3
Accepted
2
Open
5 issues tracked
Final status after Week 4 review
3
Closed
1
Accepted
1
Open
FinTrust Week 4 | PM Track | AnalystLab Africa

## Slide 5
Lessons Learned
Worked well
The four-level evidence hierarchy kept cross-track status honest and consistent.
Documenting each contributor separately preserved accuracy.
Direct contributor communication upgraded two tracks to Confirmed.
Challenges
No evidence available for the Generative AI track.
Integration readiness could not be Validated without end-to-end testing.
ML Engineering model quality was limited (recall 0.04).
Lessons learned
Direct communication is stronger than public posts.
Honest documentation of weaknesses beats hiding them.
A PM's job is to make uncertainty visible.
FinTrust Week 4 | PM Track | AnalystLab Africa

## Slide 6
Final Priorities and Achievements
1
All PM deliverables complete
2
Individual presentation recorded
3
Two tracks at Confirmed level
4
Generative AI unconfirmed
5
No track Validated
FinTrust Week 4 | PM Track | AnalystLab Africa